Date: 10 October 2025

Retrospective – Student Recruitment Portal

1. What we did

- Finished Sprint 1.

- Held a meeting with WIL Coordinators to present and review the user requirements.

- Fixed delete functionality for coordinators and users.

- Revised the User Requirements Document (URD) to reflect their feedback and suggestions

- Worked well as a team, maintaining good communication and collaboration.

2. Issues we faced

- Unclear GitHub practices led to confusion, as some members worked directly on the main branch.

- Time management challenges due to overlapping academic workloads and assignment deadlines.

3. How we resolved them

- Held a team meeting to introduce the use of feature branches for safer collaboration and easier code reviews.

- Conducted shorter but more focused check-in meetings to keep everyone aligned and resolve blockers quickly.

4. What we are considering for next sprint

- Review Sprint 1 to ensure all added tasks are completed

- Update wireframes to include every necessary screen and component.

- Complete sprint 2

- Continue having regular meetings to support and assist each other throughout development.

5. Lessons learnt

- The importance of good Git hygiene, including proper branching, committing, and merging practices.

- How early client feedback improves the quality and direction of the system design.

- The value of concise and focused meetings in maintaining productivity and clear communication.